STATEMENT OF PROJECT OBJECTIVES (SOPO)

THREE-PART WILDFIRE DAMAGE MITIGATION PROJECT

- OBJECTIVES

The Recipient is committed to providing clean, resilient, affordable energy to members-owners located in its service area.  If funded, the Three-Part Wildfire Damage Mitigation Project (Project) will accelerate and expand Recipient’s grid resilience investments and better prepare it to avoid, withstand, and recover more quickly from power disruptions due to wildfires and other weather events intensified by climate change.  The Project will significantly benefit the community by reducing the frequency and duration of disruptions to the power grid.  Enhancing vegetation management and accelerating grid modernization will lead to better power quality and support the Recipient’s move toward beneficial electrification using clean energy.  The Project will increase the number of well-paid, highly-skilled positions offered by the Recipient.  Additionally, area businesses will benefit from the patronage of contractors working on the Project.  Throughout the Project performance, the Recipient will utilize existing labor agreements and seek opportunities to enter into new agreements with labor unions, local governments, and community-based organizations.

- SCOPE OF WORK

As the Prime Recipient, the Recipient will provide Project and grant oversight and administration and utilize the expertise and experience of its team partners.  The Project will identify and remove approximately 100,000 burned trees left by the wildfire that threaten to fall and damage rebuilt powerlines, focus efforts on proactive and innovative enhanced vegetation management, and implement an advanced grid hardening and modernization plan.

Working with team partners, the Recipient will identify tasks that will be performed by the Recipient’s staff and tasks that will require contractors and/or subcontractors.  A team partner will be contracted for Project management and reporting, engineering, mapping, subcontractor selection, management services for supplemental enhanced vegetation management and advanced grid hardening activities, deployment of grid modernization systems, and to identify any additional contractors needed to supplement the Project.

- TASKS TO BE PERFORMED

Task 1.0:  Project Management and Planning

Subtask 1.1 – Project Management Plan (PMP)

Within 30 days of award, the Recipient shall submit a Project Management Plan (PMP) to the designated Federal Project Officer (FPO).  The Recipient shall not proceed beyond Task 1.0 until the PMP has been accepted by the FPO.

The PMP shall be revised and resubmitted as often as necessary, during the course of the Project, to capture any major/significant changes to the planned approach, budget, key personnel, major resources, etc.

The Recipient shall manage and direct the Project in accordance with the accepted PMP to meet all technical, schedule and budget objectives and requirements.  The Recipient will coordinate activities to effectively accomplish the work.  The Recipient will ensure that Project plans, results, and decisions are appropriately documented, and that Project reporting and briefing requirements are satisfied.

Subtask 1.2: National Environmental Policy Act (NEPA) Compliance

As required, the Recipient shall provide the documentation necessary for NEPA compliance.

Subtask 1.3: Cybersecurity Plan (CSP)*

The CSP shall be revised and resubmitted as often as necessary, during the course of the project, to capture any major/significant changes.

This subtask is not required for this Project.  Three-Part Wildfire Damage Mitigation Project is submitted under Topic Area 1.

Subtask 1.4: Continuation Briefing(s):

The Recipient will brief DOE on roughly an annual basis to explain the plans, progress and results of the technical effort.  The briefing shall also describe performance relative to project success criteria, milestones, and the Go/No-Go Decision point that are documented in the Project Management Plan (PMP).

Task 2.0:  Three-Part Wildfire Damage Mitigation Project

Subtask 2.1:	Part One - Assessment, Marking and Removal of Burned Trees

The Recipient will perform a LiDAR survey, assess the burn area, and identify trees that could potentially fall on a distribution power line.  The Recipient will make arrangements with land owners to cut and remove trees.

Subtask 2.2:	Part Two, Application of Enhanced Vegetation Management

Enhanced Vegetation Management Plan execution will include wider clearance, removal of brush around poles, and fire-retardant treatment of poles in project area.  The Recipient will proactively assess the area around the distribution power line and cut trees, trim limbs, and remove brush that could put the line in jeopardy.  This assessment will be performed on a scheduled basis to ensure the entire system is checked in a 5-year period.  Arrangements will be made with landowners to perform the necessary maintenance on their property.

Subtask 2.3:	Part Three – Grid Modernization

Part Three consists of advancing and expanding system wide ongoing grid resilience investments by rebuilding the existing distribution system in forested areas, installing advanced grid hardening and modernized equipment, and implementing distribution automation systems.  The Recipient will rebuild the existing distribution lines in forested areas to strengthen and minimize the impact of severe weather.  The Recipient will update the system map and model in preparation of a coordination study.  The map and model will be continually updated after it is brought up to date.  The coordination study will recommend grid hardening equipment and develop equipment settings to ensure timely and spark free operation of the protective equipment.  The protection scheme will promptly isolate faults; limiting the outage only to the affected area.   The coordination study will be revised as needed as changes are made to the system, including but not limited to, reconductoring and voltage conversion efforts.  Additional systems including SCADA, fault finding, and outage management will be implemented that will operate the system in an optimal manner with limited manual intervention.   Training will be provided to the Recipient’s employees/contractors by engineering consultants and product vendors related to the operation and maintenance of all systems, existing and new.

Task 3.0:  Community Benefits Plan

Subtask 3.1:	Project Communication Updates

Project updates will be provided at Recipient’s monthly board meetings open to Recipient’s members and the general public.  Project updates will also be provided at Recipient’s annual member meetings and in annual reports.  The Recipient will schedule and document employee/contractor monthly Project roundtable discussions.  The Project will have a dedicated webpage on the Recipient’s website that will be updated at least quarterly.  The Recipient will meet individually with each organization that provided a letter of proposed commitment.  The Project plan and status updates will be shared by the Recipient with the New Mexico Rural Electric Cooperative Association at its monthly manager and board meetings so the Project can be used as a template for other cooperatives.

Subtask 3.2:	Work with Labor Institutions

The Recipient will continue working with HELP NM for workforce solutions and the International Brotherhood of Electrical Workers Local 611 in finding local candidates and, if necessary, contract workers for journeyman linemen, apprentice linemen and AMI/OMS manager positions.  The Recipient will provide the training required for each position.

- DELIVERABLES

Subtask 1.1:	Project Management Plan

Subtask 1.4:	Pre-Continuation Briefing Document(s) and Subsequent Annual Continuation Briefing Document(s)

Subtask 2.1:	Completed Part One Project Closeout Report

Subtask 2.2:	Completed Part Two Project Closeout Report

Subtask 2.3:	Completed Part Three Project Closeout Reports

Subtask 3.1	Schedule, Document and Report Community Involvement

In addition to the deliverables listed above, the Recipient shall submit all periodic, topical, final, and other reports in accordance with the Federal Assistance Reporting Checklist and

accompanying instructions.

- BRIEFINGS/TECHNICAL PRESENTATIONS

The Recipient shall prepare, and present periodic briefings, technical presentations and demonstrations as requested by the Federal Project Officer, which may be held at a DOE or the Recipient’s facility, other mutually agreeable location, or via webinar.  Such meetings may include all or a combination of the following:

Kickoff Briefing - Not more than 30 days after submission of the Project Management Plan,

the Recipient shall prepare and present a Project summary briefing as part of a Project Kickoff

Meeting.

Pre-Continuation Briefing - Not less than 90 days prior to the planned start of a budget period,

the Recipient shall brief the DOE on the results to date, and their plans for the subsequent

periods of work.  The DOE will consider the information from this briefing, as well as the

content of deliverables submitted to date, prior to authorizing continuing the Project.

Final Project Briefing - Not less than 30 days prior to the end of the project, the Recipient shall

prepare and present a Final Project Briefing on the results and accomplishments of the entire

Project.

Other Briefings – The Recipient shall prepare and present technical, financial, and/or

administrative briefings as requested by the DOE.  Additionally, the DOE may require

Recipients to make technical presentations at national and/or industry conferences.