Invoice Detail Report Instructions (December 2023)

Purpose

The Invoice Detail Report will serve as supporting documentation for the “Public Voucher for Purchases and Services Other Than Personal" (SF 1034).  CLIN/Task managers will review the data as part of the invoice approval process.  This report provides a monthly status of actual and planned FTE hours worked for each task within a designated contract and will be used by Federal personnel as an information source and project management tool.  This report will also serve as the base for the staffing report.

Instructions

| Item | Description |
| --- | --- |
| 1 | Enter the Contractor’s name and address. |
| 2 | Enter the contract identification (CID) number. |
| 3 | Enter the CLIN/Sub-CLIN/Task/Subtask/Activity number and title. |
| 4 | Enter a sequential invoice number as designated by the Contractor. |
| 5 | Enter the date the invoice was issued. |
| 6 | Enter the inclusive start and completion dates for the invoice period. |
| 7 | Enter the employee’s name. |
| 8 | Enter the labor category title and Exempt (E) or Nonexempt (NE). |
| 9 | Enter the employee status [full-time (FT), part-time (PT)]. |
| 10 | Enter the employer’s name (prime Contractor, subcontractor). |
| 11 | Enter the employee’s current labor rate. |
| 12 | Enter the actual hours worked in the reporting period by the employee. The available hours may vary by month depending on weekends, holidays, the number of days in a month, etc. |
| 13 | Enter the total labor cost per employee for the period. |
| 14 | Enter full-time equivalent (FTE) actual time worked. |
| 15 | Enter the FTE labor by site. |
|  | Off-site – any location not on one of NETL’s sites as defined in “on-site” below. |
|  | On-site – Federally owned or leased property within the defined boundaries of the sites, including Pittsburgh, PA; Morgantown, WV; Houston, TX; Fairbanks, AK; Albany, OR; and any future sites. |
| 16 | Enter the cumulative hours worked to date per employee. |
| 17 | Enter the previous month’s costs (can be done by copying the values from “Cumulative Current Cost,” column R on the spreadsheet). This column will be used to calculate the cumulative current cost column. |
| 18 | The cumulative current cost is the total cost from previous periods plus the cost for the current period. |
| 19 | Enter the total items of 13 through 19 described above. |
| 20 | If applicable, enter the labor G&A rate and dollar amount. |
| 21 | Enter the Total Direct Labor cost to include Labor G&A (if applicable) |
| 22 | Enter the planned/actual labor hours for the current period. |
| 23 | Enter the planned/actual labor hours for the cumulative period. |
| 24 | Other direct costs (ODCs) include those costs other than labor, which are directly related and charged to the CLIN/Sub-CLIN/Task/Sub-Task/Activity. |
| 25 | Enter a very brief description of the other direct costs. |
| 26 | Enter the second-tier subcontractor/consultant’s cost for the period and cumulative to date. |
| 27 | Enter materials and or supply costs for the period and cumulative to date. |
| 28 | Enter the travel costs for the period and cumulative to date. |
| 29 | Enter the training cost for the period and cumulative to date. |
| 30 | Enter the total of all ODCs |
| 31 | Enter the General & Administrative (G&A) rate and amount. |
| 32 | If applicable, enter any award fee invoiced for the reporting period and the cumulative to-date amount. |
| 33 | Enter the total cost being invoiced. This will include Direct Labor, ODCs, G&A and fees. |